MILESTONE LIST AND ACTIVITY LIST

|  |  |
| --- | --- |
| **Date** | 06 NOVEMBER 2022 |
| **Team ID** | PNT2022TMID08472 |
| **Project Name** | IOT based safety Gadget for child safety monitoring and notification |
| **Maximum Marks** | 2 Marks |

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestone Name** | **Activities** | **Description** | **Date** |
| **Prerequisites** |  | Create the IBM account and download the  necessary software for your chosen category of the project | 27/08/2022 |
| **Ideation Phase** | Literature Survey | Literature survey on the selected project by gathering and referring research paper and publications | 02/09/2022 |
|  | Empathy Map | Create an empathy map that list the user’s pains  and gains | 08/09/2022 |
|  | Problem Statement | Summarize the problem that customer needs to be solved | 09/09/2022 |
|  | Brainstorming | Gather many different ideas from the team mates and prioritize the idea based on feasibility and innovative | 16/9/2022 |
| **Project Design Phase -1** | Proposed Solution | Prepare the proposed solution document that you proposed to solve the problem statement which should include feasibility ,business model  … etc. | 24/9/2022 |
|  | Solution Architecture | Prepare Solution architecture diagram for the proposed solution | 01/10/2022 |
|  | Problem Solution Fit | Prepare Solution Fit Document for the proposed solution | 01/10/2022 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Design Phase -2** | Customer Journey Map | Prepare a customer journey map to understand how the user interact and experience your product | 08/10/2022 |
|  | Data Flow Diagram | Draw the data flow diagram for you proposed solution | 12/10/2022 |
|  | Solution Requirements | Create a solution requirement document for the proposed solution | 14/10/2022 |
|  | Technology Stack | Prepare the technology stack diagram for the proposed solution | 14/10/2022 |
| **Project Planning** | Milestone And Activity List | Create a document to show your milestones as well as activity in your development cycle | 21/10/2022 |
|  | Sprint Delivery Plan | Create a sprint plan for the project | 21/10/2022 |
| **Project**  **Development Phase** | Sprint-1 | Delivery of the sprint-1 | 29/10/2022 |
|  | Sprint-2 | Delivery of the sprint-2 | 5/11/2022 |
|  | Sprint-3 | Delivery of the sprint-3 | 12/11/2022 |
|  | Sprint-4 | Delivery of the sprint-4 | 19/11/2022 |